# AI risk register with starter risk library (5 x 5 scoring)

For reference purposes only. Not legal advice. Draft for review by a qualified professional.

How to use this template. Starter risks with likelihood and impact columns; scores are your own judgment. Bands: 1-4 Low, 5-9 Medium, 10-16 High, 17-25 Critical. Template version 1.0, last reviewed 2026-10-03.

| Risk | Category | Description | Inherent likelihood (1-5) | Inherent impact (1-5) | Residual likelihood (1-5) | Residual impact (1-5) | Suggested controls | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Confidential data entered into external AI tools | Data and privacy | Staff paste client, financial or source-code data into tools that keep or reuse it. |  |  |  |  | GOV-01; DAT-03; GOV-05 |  |
| Personal data used without a lawful basis | Data and privacy | Personal data feeds training or prompts with no recorded basis or notice. |  |  |  |  | DAT-01; RSK-02 |  |
| Training data kept longer than allowed | Data and privacy | Data collected for one purpose lingers in training sets or logs past its retention limit. |  |  |  |  | DAT-03; LIF-02 |  |
| Cross-border transfer through AI vendors | Data and privacy | A vendor processes data in places the organization has not assessed. |  |  |  |  | TPR-01; TPR-02 |  |
| Made-up or wrong outputs relied on | Model behavior | A confident but false answer reaches a customer, a contract or a decision. |  |  |  |  | TST-01; HOV-01; TRN-03 |  |
| Performance drift after launch | Model behavior | Real-world data shifts and accuracy quietly falls below acceptable levels. |  |  |  |  | OPS-02; OPS-03 |  |
| Harmful or offensive outputs | Model behavior | The system produces content that harms people or the organization's name. |  |  |  |  | TST-04; OPS-02 |  |
| Inconsistent results across languages | Model behavior | Quality is worse in some languages, so some users are served less well. |  |  |  |  | TST-01; TST-02 |  |
| Unequal outcomes across groups | Fairness | Selection or error rates differ between groups of people in ways nobody checked. |  |  |  |  | TST-02; OPS-02; RSK-02 |  |
| Proxies for protected characteristics | Fairness | Inputs such as postcode or career gaps stand in for protected traits. |  |  |  |  | DAT-02; TST-02 |  |
| Unrepresentative training data | Fairness | Training data under-represents groups the system will serve. |  |  |  |  | DAT-02 |  |
| Prompt injection | Security | Crafted input makes the system ignore instructions or reveal information. |  |  |  |  | TST-03; TST-04 |  |
| Data leakage through outputs | Security | Outputs reveal personal or confidential information from prompts or training data. |  |  |  |  | TST-03; DAT-03 |  |
| Model or data poisoning | Security | Tampered training or retrieval data changes behavior on purpose. |  |  |  |  | DAT-01; TST-03 |  |
| Insecure integrations and plugins | Security | Connected tools give the system more reach than intended. |  |  |  |  | TST-03; OPS-01 |  |
| Actions beyond intended scope | Agents and automation | An agent changes records or sends messages it was never meant to. |  |  |  |  | HOV-01; OPS-01 |  |
| Runaway costs or loops | Agents and automation | An automated process repeats or scales until it burns budget or capacity. |  |  |  |  | OPS-02 |  |
| Actions that cannot be reversed | Agents and automation | An automated action cannot be undone once taken. |  |  |  |  | HOV-01; RSK-03 |  |
| Missing audit trail | Agents and automation | Nobody can reconstruct what an automated system did and why. |  |  |  |  | OPS-01 |  |
| Vendor changes the model without notice | Third parties | A supplier update alters behavior and risk with no warning. |  |  |  |  | TPR-02; TPR-03; OPS-03 |  |
| Vendor trains on customer data | Third parties | A supplier uses your data to improve its products without agreement. |  |  |  |  | TPR-01; TPR-02 |  |
| Vendor outage or exit | Third parties | A supplier fails or leaves and you cannot continue or recover your data. |  |  |  |  | TPR-02; LIF-02 |  |
| Unclear responsibility in the value chain | Third parties | Provider, deployer and vendor each assume the other covers a duty. |  |  |  |  | TPR-02; GOV-04 |  |
| Unapproved tools in use | Shadow AI | Teams adopt AI tools nobody approved or recorded. |  |  |  |  | INV-01; INV-02; GOV-05 |  |
| AI features switched on in existing software | Shadow AI | A vendor adds AI to a tool you already use and it is on by default. |  |  |  |  | INV-01; TPR-03 |  |
| Missed regulatory deadlines | Legal and compliance | A date for a new duty passes without preparation. |  |  |  |  | GOV-03; LIF-01 |  |
| Missing transparency notices | Legal and compliance | People are not told they are dealing with AI where they should be. |  |  |  |  | TRN-01; TRN-02 |  |
| Incomplete documentation | Legal and compliance | You cannot show a regulator or customer how a system was built and tested. |  |  |  |  | DOC-01; DOC-02 |  |
| Over-reliance by staff | People and process | People stop checking AI output and accept it as correct. |  |  |  |  | HOV-02; GOV-05 |  |
| No route for complaints | People and process | Affected people have no way to raise a problem or contest an outcome. |  |  |  |  | TRN-03; INC-01 |  |
| Public incident or misleading claims | Reputation | A public failure, or overclaiming what the AI can do, damages trust. |  |  |  |  | INC-03; TRN-01 |  |

## Certainty notes

- Simplified: a general starting point. Check names, references and thresholds against the primary sources.

For reference purposes only. This site offers general guidance for learning and planning; it is not legal advice and creates no lawyer-client relationship. Rules change often, so check the primary sources and qualified counsel before you act.